PathWise  — Build Plan & Progress

A student’s standing across every system that governs their college journey.

Stellic Pathfinders Challenge 2026  ·  Category 02: Overcoming Obstacles

Team: Sandeep Madhavarapu & Akshaya Pabbisetty

Prepared 24 July 2026  ·  Submissions close 21 August 2026

Live app: path-wise-3fmy319uv-sandeepmadhavarapus-projects.vercel.app

Code: github.com/SandeepMadhavarapu/PathWise

Read this first: this is our shared picture of what PathWise is, what already works, and what we still build. Every “why it helps us win” ties back to the five judging criteria, which are weighted equally.

# 1. What PathWise is (the one idea)

Three offices decide an international student’s fate — immigration (the DSO), tuition residency (the registrar / domicile officer), and financial aid. None of them can see the whole student. PathWise is one reasoning engine over one student record, with three rule domains plugged in, that notices the cross-domain consequences no single office can.

The thesis (why this is one product, not three): immigration status is the hidden variable that controls all three domains. One fact — the student’s visa type — gates residency, aid, and immigration at the same time. Every competitor will build a silo. We are the only entry that models the interaction. Three primary sources prove it:

- F-1 status blocks Virginia domicile outright. SCHEV Domicile Guidelines Pt II §03(A) & §02(4).

- The same status blocks Virginia state aid. SCHEV / VASA guidance.

- The analysis is gated on status before anything else runs. SCHEV Pt II §03(A).

# 2. What is live right now

The app is deployed and any judge can open it — no login, nothing stored on a server. It runs on real engine logic, not hard-coded text. Five screens work end to end:

- Landing — the one-line hook + “View example student.”

- Student dashboard (Priya) — the cross-domain hero finding (F-1 closes two doors, with citations), three domain cards, and the CPT ledger bar.

- The money moment (“I got a job”) — one event fans out to four consequences across three domains.

- Finding detail — the full reasoning chain: claim → rule (quoted + cited) → deciding office.

- All driven by tested engines — the CPT math is locked by a regression test (342 full-time days, 23 from the cliff, bachelor’s 210 days partitioned).

# 3. Progress tracker

Everything we have built so far, with status and the reason it earns a score.

| Feature / Piece | Status | Why it helps us win |
| --- | --- | --- |
| Product spec + recovery docs | ✓ DONE | Shared source of truth; lets either of us rebuild from zero. Protects against lost progress. |
| Rule packs: F-1, VA domicile, VA aid | ✓ DONE | Declarative, cited, dated JSON. Our originality proof — rules are data, not buried code. |
| Coverage file — 50 states + DC | ✓ DONE | Honest status per state (VA implemented). Turns a scope limit into a credibility signal at scale. |
| Engine A — CPT ledger (overlap) | ✓ DONE | The hardest computation; our build-quality proof. A chatbot cannot do this arithmetic. |
| Engine B — domicile gate | ✓ DONE | The eligible-alien gate IS the cross-domain moment. Reasoning-depth proof. |
| Event Consequence Engine | ✓ DONE | The reason PathWise is ONE product. One event → consequences across all three domains. |
| Aid rules (Engine C knowledge) | ◐ PARTIAL | Rules encoded in the pack; dedicated runtime screen still to come. |
| Next.js app + custom design system | ✓ DONE | Clean, hand-built UI — judges are Stellic engineers; polish lifts the Design score. |
| Landing screen | ✓ DONE | 5-second hook; the front door that makes the story land immediately. |
| Student dashboard | ✓ DONE | Leads with the cross-domain finding — our whole thesis on one screen. |
| Money-moment screen | ✓ DONE | The single most memorable beat for a judge; proves it is not a chatbot. |
| Finding-detail screen | ✓ DONE | Opens the hood: every claim carries its regulation. Kills the “is this just AI?” doubt. |
| GitHub repo + version control | ✓ DONE | Lets us build in parallel; judges can read the code. |
| Live deployment (Vercel) | ✓ DONE | Deliverable #4 (working link) — required to qualify. Auto-updates on every push. |

# 4. Feature by feature — what, when, and why it wins

## The three rule engines (built first)

Engine A (CPT ledger) reconstructs a multi-school, multi-level timeline and detects the 365-day full-time CPT cliff — including overlapping part-time authorizations that aggregate to full-time, and the reset when the education level changes. Why it wins: this is the computation a chatbot gets wrong and a rules engine gets right. Evidence for “how well it is built.”

Engine B (domicile gate) runs the eligible-alien check first, in the exact order SCHEV specifies, and stops. Why it wins: the gate is the cross-domain moment — one status fact closing the residency door — which is our originality.

Event Consequence Engine maps one life event to consequences across all three domains and is status-aware. Why it wins: it is the reason we are one product instead of three, and it powers the demo’s best beat.

## The money moment — “I got a job”

When Priya signs a job offer with a future start date, PathWise shows four things changing at once: (1) her unemployment counter does NOT stop — future days still count; (2) a new 10-day SEVIS reporting deadline appears (computed live as 25 Sep 2026); (3) residency does not apply — her F-1 status blocks domicile regardless, reinforcing the thesis; (4) an earlier finding is now stale and must be recomputed.

Why it wins: the student did something good and the system caught two hidden risks no single office would flag. That one screen communicates the entire product better than any explanation — it lifts originality, real-problem, and design at once.

## The finding-detail screen

Any finding can be opened to show its full reasoning chain: the claim, the exact regulation quoted with its source link and verified date, any open questions, and the office that actually decides. Why it wins: it proves PathWise is not a black box. Every answer carries its citation — exactly what makes Stellic engineers trust the build.

## The privacy posture (a deliberate choice, not a gap)

No account. Nothing stored on a server. PathWise reasons on the student’s device. Why it wins: this population fears their data reaching immigration — SCHEV even had to promise VASA data stays private. Our “View example student” button also means a judge sees the whole product in five seconds with zero friction.

# 5. How we score against the five criteria

| Judging criterion (equal weight) | Our score | Why |
| --- | --- | --- |
| Solves a real student problem | 9.5 | International students are blindsided by rules across three offices; PathWise sees all three. |
| Original | 8.5 | The cross-domain interaction — one status fact controlling three domains — is not modeled by any existing tool. |
| Scale / impact | 8 | Rule-pack architecture: adding a state or rule is authoring one file. 50 states already listed honestly. |
| Design & experience | 9 | Complexity hidden behind clarity; every claim cited inline; hand-built, distinctive UI. |
| How well it is built | 9.5 | Tested engines doing real regulatory arithmetic; live deploy; clean code judges can open. |

Honest estimate: category win 70–75%, grand prize 20–25%. The remaining points belong to an unknown field and judge taste. We win by making fewer things work beautifully, not by adding more.

# 6. What we build next (roadmap)

In priority order. Each item names the score it lifts.

- “Check your own status” flow — a student enters their own CPT dates/status; the real engines run on their data, client-side. Lifts real-problem + build + scale. (Prompt ready.)

- Timeline screen — the single source of truth, visualized. Lifts design + build.

- Aid engine runtime + screen — which form to file, evidence checklist, earliest-of deadline. Lifts real-problem.

- Outbound reminders (email + .ics, Vercel Cron) — deadlines that reach the student. Lifts real-problem + “what comes after.”

- Coverage map + rule-pack viewer — show the architecture claim on screen. Lifts originality + scale.

- Two-minute demo video — half the score surface; freeze features first, then record. Lifts everything.

- 500-word write-up + final rule re-verification — required deliverables; re-check every citation before submitting.

# 7. The rules we hold to

- A live, judge-openable URL exists and never breaks. (Done — auto-updates on every push.)

- Feature-freeze 16 August. After that: bug fixes, video, write-up only.

- Win by subtraction. No new feature without cutting one. The idea is finished; execution is the lever.

- Do NOT build: login/accounts (breaks the privacy promise), SMS, real SEVIS integration, a fourth domain, more than ~6 states, transfer-credit evaluation (Stellic already sells that).

# 8. Submission checklist (5 required)

- ✓ Working link a judge can open — live on Vercel.

- ✓ Title + category — PathWise, Overcoming Obstacles.

- ✓ GitHub link — repo pushed.

- ☐ Two-minute demo video — to record after feature freeze.

- ☐ 500-word write-up — to finalize before submit.

- ☐ List of every tool used — Claude Code, Next.js, Vercel, GitHub (keep updating).

Submit a full day early — never on 21 August.